LeadershipTap Portal

Full Project Roadmap & Claude Code Prompts

Weeks 1–8  |  Phase 0 through Production Launch  |  Complete build guide

Project Objective

Replace the Airtable Interface prototype with a real, tablet-first web application that reproduces all core coaching workflows and can be extended. The app must reach feature parity with the prototype for MVP, with excellent tablet UX, a working staging environment, and basic reliability (error handling, empty states, logging).

Success Criteria

- Feature parity with the Airtable prototype for all MVP workflows

- Tablet-first experience: excellent touch targets, layout, navigation, and forms

- Working staging environment for regular demos and feedback

- Basic reliability: error handling, sensible empty states, minimal logging

- Production deployment on a custom domain with Microsoft 365 SSO

Architecture (Locked in Week 2)

- Frontend: Next.js 16, TypeScript, App Router

- Auth: Clerk with Microsoft 365 / Azure AD SSO

- Data: Airtable (server-side only — API key never in browser)

- UI: Tailwind CSS + shadcn/ui

- Hosting: Vercel (staging + production)

- Outbound email: Microsoft Outlook via Microsoft Graph API

- AI drafts: Claude API (Anthropic)

Current Status (End of Week 4)

| Screen / Feature | Route | Status |
| --- | --- | --- |
| User Directory | /users | ✅ Complete |
| User Detail Page | /users/[id] | ✅ Complete |
| Meeting Detail View | /users/[id]/meetings/[id] | ✅ Week 4 |
| Notes / Transcript Capture | Meeting Detail | ✅ Week 4 |
| Follow-up Draft Creation | Meeting Detail | ✅ Week 4 |
| Message Editor (Save + Send) | Meeting Detail | ✅ Week 4 |
| Message History on User Detail | /users/[id] | ✅ Week 4 |
| Meetings List Page | /meetings | ❌ Not built |
| Message History Page | /messages | ❌ Not built |
| Compose Message Page | /messages/new | ❌ Not built |
| Resources / Tools Page | /resources | ❌ Not built |
| Tasks Overview Page | /tasks | ❌ Not built |
| Microsoft 365 SSO (Clerk) | Auth | ❌ Not configured |
| Outlook Email Sending | Message send flow | ❌ Not built |
| AI-Generated Draft (Claude API) | Message draft | ❌ Not built |
| Plaud Transcript Fallback UI | Meeting Detail | ⚠️ Manual only |
| Tablet-first UI optimization | All screens | ❌ Not done |
| Photo upload (handwritten notes) | Meeting Detail | ❌ Not built |
| Production deployment | Vercel | ⚠️ Blocked (Clerk domain) |

💡 Weeks 1–4 delivered: authentication, Airtable connection, Users directory, User detail, Meeting detail, Notes capture, Follow-up draft creation, Message editor, Message history. Deployment is blocked pending a custom domain purchase for Clerk production instance.

Remaining Build Plan: Weeks 5–8

| Week | Focus | Key Deliverables | Hours |
| --- | --- | --- | --- |
| Week 5 | Navigation + Meetings + SSO | Meetings list, /meetings/[id] standalone, Microsoft 365 login, custom domain | 8–12 hrs |
| Week 6 | Messages + Resources + Email | Message history page, Resources page, Outlook email sending via Graph API | 8–12 hrs |
| Week 7 | AI Drafts + Tasks + Transcript | Claude API draft generation, Tasks page, Plaud fallback UI, photo upload | 8–12 hrs |
| Week 8 | Tablet QA + Polish + Launch | Tablet optimization, QA checklist, production deployment, user guide | 8–10 hrs |

| WEEK 5 Navigation, Meetings List & Microsoft SSO | 8–12 hours | NOT STARTED |
| --- | --- | --- |

Goals

- Build the /meetings route — the primary entry point for coaches

- Create a standalone /meetings/[id] route (separate from user context)

- Configure Microsoft 365 SSO so the team can sign in with corporate accounts

- Get the app live on a custom domain (required for Clerk production instance)

Prompt 5A — Meetings List Page (/meetings)

Build the Meetings List page at app/(protected)/meetings/page.tsx. This is the primary landing page for coaches — it shows all upcoming and past meetings. 1. In lib/airtable/meetings.ts add getAllMeetings(): - Fetch all records from "Calendar Events" - Return: id, EventName, StartTime, EndTime, ParticipantEmails, SenderEmail - Sort by StartTime descending (newest first) 2. In lib/services/meetingsService.ts add: getMeetings(): returns { upcoming: Meeting[], past: Meeting[] } - Split by comparing StartTime to today's date - Upcoming: StartTime >= today, sorted ascending (soonest first) - Past: StartTime < today, sorted descending (most recent first) 3. Create app/(protected)/meetings/page.tsx: - Page header: "Meetings" h1 + "Your coaching sessions" subtitle - Two tabs: "Upcoming" and "Past" (use shadcn Tabs component) - Each meeting as a row card showing: * Date and time (formatted: "Mon 14 Apr, 22:00–23:20") * EventName in bold * Participant count or first participant email * "View →" link to /meetings/[id] - Upcoming tab: upcoming meetings with a green left border - Past tab: past meetings with grey styling - Empty state: "No upcoming meetings." with a calendar icon 4. Add "Meetings" nav item to the sidebar layout with a calendar icon (it currently only has "Users") 5. Update app/page.tsx to redirect to /meetings instead of /users (meetings is the primary workflow entry point) Show me each file created or modified.

Prompt 5B — Standalone Meeting Detail (/meetings/[id])

Create a standalone meeting detail route at app/(protected)/meetings/[id]/page.tsx. This is separate from the user-context version at /users/[id]/meetings/[id]. Coaches often navigate from the meetings list directly without going through a user profile. 1. Create app/(protected)/meetings/[id]/page.tsx: - Same content as the user-context meeting detail but: - Back link: "← Back to Meetings" pointing to /meetings - No user breadcrumb at the top - Still shows: EventName, StartTime/EndTime, ParticipantEmails - Still shows: Notes section, Follow-up Message section - Reuse the NotesSection and FollowUpSection components already built 2. The Server Actions in this context should still work — they operate on meetingId directly so they're context-independent 3. Make sure the meetings list rows link to /meetings/[id] (not /users/[id]/meetings/[id]) Show me each file created or modified.

Prompt 5C — Microsoft 365 SSO + Custom Domain

Configure Microsoft 365 Single Sign-On via Clerk and set up the custom domain. PREREQUISITE: A custom domain must be purchased (e.g., leadershiptap.app or similar) and a Clerk Production instance must be created with that domain. Do NOT run this prompt until the domain is purchased and DNS is configured. 1. In Clerk Dashboard (Production instance): - Go to Configure → SSO Connections - Add Microsoft (Azure AD) as an OAuth provider - The client ID and secret come from an Azure App Registration 2. Create an Azure App Registration: - Go to portal.azure.com → Azure Active Directory → App registrations → New - Name: "LeadershipTap Portal" - Redirect URI: https://[your-clerk-domain]/v1/oauth_callback - Copy the Application (client) ID and create a Client Secret - Add these to Clerk's Microsoft SSO configuration 3. In next.config.ts, make sure no changes are needed for the new domain 4. Update Vercel environment variables with the new PRODUCTION Clerk keys: NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY=pk_live_... CLERK_SECRET_KEY=sk_live_... 5. Update the sign-in page to show "Sign in with Microsoft" prominently as the primary sign-in option 6. Test: visit the production URL → sign in with a Microsoft 365 account → confirm redirect to /meetings after successful login Show me each step and file modified.

| WEEK 6 Messages History, Resources & Outlook Email | 8–12 hours | NOT STARTED |
| --- | --- | --- |

Goals

- Build a standalone /messages page showing all messages across all users

- Build the /resources page — Tools & Resources library

- Implement actual email sending via Microsoft Graph API (Outlook)

Prompt 6A — Messages History Page (/messages)

Build a standalone Messages page at app/(protected)/messages/page.tsx. This gives coaches a bird's-eye view of all outbound communication. 1. Add to lib/airtable/messages.ts: getAllMessagesPaginated(page: number): fetch Messages sorted by Created desc Return: id, Message Name, Subject, AI Generated Message Content (preview), Status, Created, Sent At 2. Add to lib/services/messagesService.ts: getAllMessages(): returns all messages sorted newest first 3. Create app/(protected)/messages/page.tsx: - Header: "Messages" + "All outbound coaching communication" - Filter tabs: "All" ¦ "Pending" ¦ "Sent" - Each message as a row showing: * Subject in bold * Status badge (Pending=amber, Sent=green) * Created date * First 80 chars of body as preview * Link to the relevant meeting (if available) - Empty state per filter tab - Add "Messages" to the sidebar navigation with a mail icon 4. Add a "New Message" button that links to /messages/new (the compose page — built in this step) 5. Create app/(protected)/messages/new/page.tsx (basic version): - Heading: "Compose Message" - Meeting selector: dropdown of recent meetings - Subject input - Body textarea - "Save as Draft" button — saves to Messages table with Status: Pending - "Cancel" link back to /messages - Full AI generation added in Week 7 Show me each file created or modified.

Prompt 6B — Resources / Tools Page (/resources)

Build the Resources page at app/(protected)/resources/page.tsx. The Tools & Resources table in Airtable holds coaching materials coaches can attach to messages. 1. Create lib/airtable/resources.ts: getAllResources(): fetch all records from "Tools & Resources" table First run the debug pattern to confirm exact field names: - Add a temporary log: console.log(Object.keys(records[0].fields)) - Return fields likely include: Name, Type, URL, Description, Tags, Starred 2. Create lib/services/resourcesService.ts: getResources(filter?: { type?: string, search?: string }): - Calls getAllResources() - Filters in JS by type and/or search term against name/description/tags - Returns sorted: starred first, then alphabetical 3. Create app/(protected)/resources/page.tsx: - Header: "Resources" + "Tools and materials for coaching sessions" - Search input: filter by name, type, or tag - Filter pills: All ¦ Video ¦ File ¦ Training ¦ Link - Resource cards in a grid (2 cols on tablet, 3 on desktop): * Resource name in bold * Type badge (colour-coded) * Description preview (first 100 chars) * URL link (opens in new tab) * Star icon (read-only display) - Add "Resources" to sidebar with a bookmark icon - Empty state: "No resources found." Show me each file created or modified.

Prompt 6C — Outlook Email Sending via Microsoft Graph API

Implement actual email sending via Microsoft Graph API so coaches can send follow-up messages from their Outlook account. PREREQUISITE: Azure App Registration from Week 5 must exist with Mail.Send permission. 1. In the Azure App Registration: - Add API permission: Microsoft Graph → Delegated → Mail.Send - Grant admin consent for the permission 2. Add to .env.local and Vercel environment variables: MICROSOFT_CLIENT_ID=... (from Azure App Registration) MICROSOFT_CLIENT_SECRET=... (from Azure App Registration) MICROSOFT_TENANT_ID=... (from Azure Active Directory → Overview) 3. Create lib/services/emailService.ts: sendOutlookEmail(params: { accessToken: string, // Clerk provides this after Microsoft OAuth to: string, subject: string, body: string, messageId: string // Airtable message record ID to update after send }) - POST to https://graph.microsoft.com/v1.0/me/sendMail - After successful send: call messagesService.markSent(messageId) - Returns: success boolean + any error message 4. Update the markSent server action in actions.ts: - After updating Airtable status to Sent, call emailService.sendOutlookEmail - Pass the coach's Outlook access token (get from Clerk session) - The recipient email comes from the linked User record (workEmail field) - Show success: "Email sent to [recipient]" or error if Graph API fails 5. Update MessageEditor.tsx: - "Mark as Sent" button text changes to "Send via Outlook" - After successful send: show "Sent to [email] via Outlook ✓" 6. Graceful fallback: if Graph API fails, still mark as Sent in Airtable and show: "Logged as sent — please send manually from Outlook" Show me each file created or modified.

| WEEK 7 AI Drafts, Tasks Page & Transcript Fallback | 8–12 hours | NOT STARTED |
| --- | --- | --- |

Goals

- Replace placeholder template with Claude AI-generated follow-up drafts

- Build the /tasks page — read-only mirror of Todoist tasks

- Improve the Plaud transcript fallback UI on Meeting Detail

- Add photo upload for handwritten notes

Prompt 7A — AI-Generated Draft via Claude API

Replace the placeholder template in the follow-up draft with a real AI-generated message using the Claude API. 1. Add to .env.local and Vercel: ANTHROPIC_API_KEY=... (from console.anthropic.com → API Keys) 2. Install the Anthropic SDK: npm install @anthropic-ai/sdk 3. Create lib/services/aiService.ts: generateFollowUpDraft(params: { eventName: string, startTime: string, participantEmails: string[], notes: string ¦ undefined, userName: string }): Promise<{ subject: string, body: string }> - Use claude-3-5-haiku-20241022 model (fast, cost-effective) - System prompt: "You are an assistant helping a leadership coach write professional follow-up emails after coaching sessions. Write in a warm, professional tone. Be concise. Do not use filler phrases." - User prompt: Include event name, date, participant name, and any notes - Parse the response to extract subject and body - Fallback to placeholder template if API call fails 4. Update messagesService.ts createFollowUpDraft(): - Call aiService.generateFollowUpDraft() instead of the placeholder template - If AI call fails (network error, quota), fall back to the template silently 5. Update the FollowUpSection component: - Show a loading spinner while the draft is being generated - Show "Draft generated by AI — review before sending" label below the editor - If the draft came from the fallback template, show "Template draft — AI unavailable" Show me each file created or modified.

Prompt 7B — Tasks Overview Page (/tasks)

Build a read-only Tasks page showing all Todoist tasks synced via Zapier. 1. Create lib/airtable/tasks.ts: getAllTasks(): fetch all records from "Linked Todoist Tasks" table - First log field names: console.log(Object.keys(records[0].fields)) - Return likely fields: task name, status/completed, associated email, linked user ID, deleted flag - Filter out records where deleted === true 2. Create lib/services/tasksService.ts: getTasks(filter?: { userId?: string, status?: 'open' ¦ 'completed' ¦ 'all' }) - Calls getAllTasks() - If userId provided: filter to tasks linked to that user - Filter by status if provided - Sort: open tasks first, then by creation date 3. Create app/(protected)/tasks/page.tsx: - Header: "Tasks" + "Coaching action items from Todoist" - Filter: "Open" (default) ¦ "Completed" ¦ "All" - Group tasks by linked user (show user name as section header) - Each task row: task name, status indicator, linked user name - Completed tasks: strikethrough styling, muted colour - "Read-only — manage tasks in Todoist" notice at top - Add "Tasks" to sidebar with a checkbox icon 4. On the User Detail page (/users/[id]): - Add a "Tasks" section showing open tasks for this user only - Call tasksService.getTasks({ userId: id, status: 'open' }) - Show max 5 tasks with "View all tasks →" link to /tasks Show me each file created or modified.

Prompt 7C — Plaud Transcript Fallback + Photo Upload

Improve the transcript/notes section on Meeting Detail with better fallback UI and photo upload for handwritten notes. 1. PLAUD TRANSCRIPT STATUS INDICATOR: Update the NotesSection component to show a status indicator: - If notes/transcript exist (from Airtable): show green "Transcript linked ✓" - If notes are empty: show amber "No transcript — add notes manually" - This tells coaches whether the Plaud → Zapier auto-match worked 2. PHOTO UPLOAD FOR HANDWRITTEN NOTES: Add a photo upload option alongside the text textarea: a. Add a "Upload photo of notes" button below the textarea b. Create app/api/upload-notes/route.ts (API route): - Accept multipart/form-data with an image file - Store the image as an Airtable attachment on the Calendar Events record - Use the Airtable attachments field (check if one exists, or add "Note Photos") - Return the attachment URL c. In NotesSection.tsx, add a file input (accept="image/*"): - On file select: preview the image inline - "Upload" button: POST to /api/upload-notes - After upload: show the image thumbnail in the notes section - Keep the text textarea as well (coaches may want both) 3. TRANSCRIPT MATCH CORRECTION: Add a "Flag for review" button below the transcript section: - Clicking it sets a field "Review Flag" = true on the Calendar Events record - Shows: "Flagged for manual review" confirmation - This is the minimum viable fallback per the Week 2 spec Show me each file created or modified.

| WEEK 8 Tablet Optimization, QA & Production Launch | 8–10 hours | NOT STARTED |
| --- | --- | --- |

Goals

- Optimize every screen for iPad-class tablet experience

- Complete QA checklist — fix all blocking issues

- Deploy to production on custom domain

- Write a short admin/user guide

Prompt 8A — Tablet-First UI Pass

Audit and optimize every screen for tablet (iPad-class) usage. Target: 768px–1024px viewport, touch input, both orientations. Go through each screen and apply these improvements: 1. TOUCH TARGETS: Every button, link, and interactive element must be at least 44×44px. Use min-h-[44px] min-w-[44px] on all buttons. 2. SIDEBAR on tablet: - On screens below 1024px: sidebar should collapse to icon-only (48px wide) - Tap the hamburger/icon to expand it as an overlay - Use a shadcn Sheet component for the mobile/tablet drawer 3. FORMS on tablet: - All text inputs: text-base (16px) minimum to prevent iOS auto-zoom - Generous padding: py-3 px-4 on all inputs - Labels above inputs (not inline) for easier reading 4. CARDS and LISTS: - On tablet: 2 columns for user cards (not 3) - Meeting rows: increase row height to min-h-[60px] for easier tapping - "View →" links: replace with full-width tappable rows 5. MODALS and DRAWERS: - Confirm dialogs: full-width on mobile/tablet (not small centered modal) - Use bottom sheet pattern (shadcn Drawer) for actions on tablet 6. TYPOGRAPHY: - Base font size: 16px minimum on all body text - Line height: leading-relaxed on all paragraphs 7. Test each screen at 768px and 1024px width in browser DevTools. Fix any overflow, truncation, or layout issues found. Show me every file modified.

Prompt 8B — Error Handling + Empty States + Loading States

Add comprehensive error handling, empty states, and loading states across the entire app. 1. LOADING STATES: Create a reusable Skeleton component for each major page section: - UserCardSkeleton: grey animated blocks matching card layout - MeetingRowSkeleton: grey animated row - MessageRowSkeleton: grey animated row Use Next.js loading.tsx files in each route folder 2. ERROR STATES: Create app/error.tsx (global error boundary): - Shows: "Something went wrong" with a Retry button - Logs the error to console Create a reusable ErrorMessage component: - Props: title, message, onRetry - Used inline when Airtable calls fail 3. EMPTY STATES: Audit every list/section and add meaningful empty states: - /meetings upcoming: "No upcoming meetings. Meetings sync from Google Calendar via Zapier." - /meetings past: "No past meetings yet." - /messages: "No messages yet. Open a meeting to create a follow-up." - /resources: "No resources found. Try a different search term." - /tasks: "No open tasks. Tasks sync from Todoist via Zapier." - Message History on User Detail: "No messages for this user yet." Each empty state should have a small icon and helpful subtitle text. 4. AIRTABLE ERROR HANDLING: In lib/airtable/, wrap every fetch in try/catch: - On rate limit (429): retry after 1 second, max 2 retries - On 401/403: throw AuthError with message "Airtable access denied — check API token" - On network error: throw NetworkError with message "Could not reach Airtable" - All errors bubble up to the nearest error boundary Show me every file created or modified.

Prompt 8C — Production Deployment + Final Cleanup

Final production deployment and cleanup checklist. 1. CLEANUP: - Delete any remaining debug routes (app/api/debug-fields/route.ts if still present) - Remove all console.log statements from production code (search for console.log and remove or replace with proper error logging) - Make sure .env.local is in .gitignore 2. PERFORMANCE CHECK: - Run: npm run build - Check the build output for large bundles (anything over 500kb is a flag) - Make sure all images use next/image with proper width/height 3. SECURITY AUDIT: - Search the entire codebase for "AIRTABLE_API_KEY" — it must ONLY appear in lib/airtable/ files and .env.local - Search for "CLERK_SECRET_KEY" — must ONLY be in server files - Confirm no API keys in any client component files 4. FINAL BUILD AND PUSH: git add -A git commit -m "feat: production-ready build — tablet UI, error handling, clean code" git push 5. VERCEL PRODUCTION DEPLOYMENT: - Confirm all environment variables are set in Vercel (production environment) - Trigger a production deployment - Test on the custom domain with a real Microsoft 365 login 6. QA CHECKLIST — verify each item works on the live URL: □ Sign in with Microsoft 365 □ View Meetings list (upcoming and past tabs) □ Open a Meeting Detail, add notes, save □ Create a follow-up draft (AI-generated) □ Edit draft, mark as sent → email arrives in Outlook □ View Users directory, search by name □ Open User Detail, see meetings + message history + tasks □ View Resources, search and filter □ View Tasks, filter open vs completed □ Sign out Show me the final folder structure and confirm all checklist items pass.

Weekly Operating Rhythm

Each week, before starting development, paste this into Claude Code to maintain context:

Weekly Context Reset Prompt (paste at start of each session)

I am building the LeadershipTap Portal — an internal coaching web app. STACK: Next.js 16 (App Router), TypeScript, Clerk auth, Airtable (server-side only), Tailwind CSS, shadcn/ui, Vercel hosting. AIRTABLE TABLES AND KEY FIELDS: - Users: Full Name, Preferred Name, Work Email, Company - Calendar Events: Note Name (primary), EventName, StartTime, EndTime, SenderEmail, ParticipantEmails, EventID, Notes - Messages: Message Name (primary), Subject, AI Generated Message Content, Status (Pending/Sent), Created, Sent At - Tools & Resources: Name, Type, URL, Description, Tags, Starred - Linked Todoist Tasks: task name, status, linked user, deleted flag - Companies: company name and related fields ARCHITECTURE RULES: - All Airtable calls in lib/airtable/ — never in components - Business logic in lib/services/ — this is what pages call - Mutations use Next.js Server Actions — never fetch from browser - Use revalidatePath() after every mutation - Never expose AIRTABLE_API_KEY or CLERK_SECRET_KEY to the browser WHAT IS ALREADY BUILT: - Clerk auth (proxy.ts middleware) - /users — Users Directory with search - /users/[id] — User Detail with meetings list and message history - /users/[id]/meetings/[id] — Meeting Detail with notes + follow-up editor - Message creation, editing, and mark-sent flow - Sidebar layout with Inter + Plus Jakarta Sans fonts CURRENT TASK: [describe what you are working on this session]

Complete Route Map (MVP)

| Route | Screen | Data Sources | Week |
| --- | --- | --- | --- |
| / | Redirect → /meetings | — | 3 ✅ |
| /meetings | Meetings List | Calendar Events | 5 |
| /meetings/[id] | Meeting Detail | Calendar Events + Messages | 5 |
| /users | User Directory | Users + Companies | 3 ✅ |
| /users/[id] | User Detail | Users + Meetings + Messages + Tasks | 3–4 ✅ |
| /users/[id]/meetings/[id] | Meeting Detail (user context) | Calendar Events + Messages | 4 ✅ |
| /messages | Message History | Messages + Calendar Events | 6 |
| /messages/new | Compose Message | Messages + Users + Resources | 6 |
| /resources | Tools & Resources | Tools & Resources | 6 |
| /tasks | Task Overview | Linked Todoist Tasks + Users | 7 |
| /sign-in | Sign In | Clerk | 3 ✅ |

Open Decisions Still Needed

- Custom domain name — required before Week 5 SSO work. Purchase from Namecheap/Google Domains (~$10–15/year)

- Azure AD App Registration — IT admin access needed to register the LeadershipTap app in Microsoft's portal

- Plaud transcript field name — confirm exact Airtable field name where Plaud writes transcript content

- HubSpot field mapping — confirm which fields sync to Users/Companies tables for User Detail completeness

- Photo upload storage — decide: Airtable attachments vs cloud storage (S3/Cloudflare R2) for handwritten note photos

- AI draft tone/style — share example follow-up emails so the Claude prompt can match the coach's voice